HACKATHON PROTOTYPE

# Financial Data
Standardization Workbench

Product Requirements Document & High-Level System Design

| CONTEXT Corporate lending | STACK React + Python | SCOPE Single-table mapping |
| --- | --- | --- |

|  | North-star proposition Turn a customer's non-standard financial table into a reviewed, reusable and auditable bank-standard dataset through an AI-assisted visual mapping experience. |
| --- | --- |

Version 1.0  |  12 September 2026

# Document map

| SECTION | AREA | WHAT IT ANSWERS |
| --- | --- | --- |
| 01 | Executive product brief | Problem, value, boundaries and success |
| 02 | Users and experience | Primary journey, workbench UI and review loop |
| 03 | Product requirements | Functional requirements, rules and acceptance criteria |
| 04 | Transformation definition | Versioned JSON contract and Pandas compilation |
| 05 | High-level system design | Architecture, services, APIs, storage and agent flow |
| 06 | Delivery and demo | Hackathon plan, script, risks and roadmap |

|  | Key design rule The LLM proposes or patches a constrained JSON transformation definition. Only trusted Python code compiles and executes that definition with Pandas. |
| --- | --- |

# 1. Executive product brief

## 1.1 Problem

Corporate customers submit financial data using their own column names, formats, units and row structures. Before lending teams can use the data, an analyst must interpret, clean, aggregate and reshape it into a bank-standard table. This is slow, inconsistent and difficult to audit, particularly when the same customer submits a new period in a slightly changed format.

## 1.2 Product proposition

The prototype is a visual, AI-assisted mapping workbench. A user uploads a non-standard source CSV, selects or defines the bank target table, reviews an inferred mapping, comments on incorrect rules in natural language, and sees an updated target preview. Once approved, the system publishes a deterministic JSON transformation definition that can be compiled into a Pandas script and rerun without an LLM.

|  | Position in the lending workflow This is the data-onboarding and standardization step before spreading, ratio calculation, risk assessment and credit decisioning. The prototype does not approve, decline, score or recommend loan terms. |
| --- | --- |

## 1.3 Objectives and non-goals

| MVP OBJECTIVES | EXPLICIT NON-GOALS |
| --- | --- |
| Deliver a strong visual mapping and annotation experience. | Joining multiple input files. |
| Infer single-table column mappings and bounded transformations. | OCR or extraction from PDF statements. |
| Preview transformed sample rows after every accepted or proposed change. | A production-grade workflow/orchestration platform. |
| Persist a readable, versioned JSON transformation definition. | Autonomous lending decisions or credit recommendations. |
| Generate deterministic Pandas code and a standardized CSV. | Fine-tuning, vector databases or self-learning models. |
| Preserve field-level provenance and user approval history. | Enterprise IAM, retention and model governance implementation. |

## 1.4 Success measures

| MEASURE | HACKATHON TARGET |
| --- | --- |
| Time to usable mapping | A new user publishes a valid definition within 10 minutes. |
| Initial proposal coverage | At least 80% of required target fields receive a proposed rule in the curated demo. |
| Determinism | The same input and published JSON produce byte-equivalent logical output. |
| Traceability | Every target value shows source field(s), operation and review status. |
| Safety | No arbitrary LLM-generated Python is executed. |
| Demo reliability | The happy path completes locally with one configured LLM endpoint; a fixture fallback is available. |

# 2. Users and experience

## 2.1 Primary users

| USER | NEED | MVP ACTION |
| --- | --- | --- |
| Credit / lending analyst | Prepare customer financial data quickly while retaining judgment. | Upload, review, comment, validate and publish. |
| Data onboarding analyst | Create reusable mappings from recurring customer formats. | Define target schema, tune rules and export artifacts. |
| Hackathon evaluator | Understand the value within minutes. | Observe before/after preview, natural-language correction and deterministic rerun. |

## 2.2 End-to-end user journey

| STEP | EXPERIENCE |
| --- | --- |
| 1. Choose target | Select the bank-standard financial table. For the demo, one curated target is preloaded; an admin upload is optional. |
| 2. Upload source | Upload one CSV. The UI profiles headers, inferred types, nulls, representative values and probable grain. |
| 3. Generate proposal | The mapping assistant proposes a target rule, confidence and rationale for each field. |
| 4. Review visually | The workbench shows source data, mapping cards and target preview side by side. |
| 5. Correct naturally | The user annotates a field or preview cell, for example: ‘Total revenue must be summed by customer and reporting date.’ |
| 6. Inspect change | The assistant returns a structured patch; the system validates it, executes a sample and highlights the diff. |
| 7. Accept and lock | The user accepts the field rule or rejects and iterates. Accepted rules are visibly locked. |
| 8. Validate and publish | The system runs target checks and exports transformation.json, generated_pandas.py, standardized.csv and a validation report. |

## 2.3 Review loop

Figure 1. The user remains the decision-maker; AI suggestions are always inspectable and reversible.

## 2.4 Core workbench layout

| REGION | CONTENT | KEY INTERACTION |
| --- | --- | --- |
| Top bar | File, target template, session status, validation count and publish action. | Navigate steps; run validation; publish only when blocking issues are zero. |
| Source pane (left) | Virtualized source table, header profiles and representative rows. | Select a column or cell to focus relevant mappings. |
| Mapping rail (centre) | One card per target field with operation badge, confidence, status and lineage. | Open rule editor; accept; reject; compare versions. |
| Target pane (right) | Live standardized preview with errors, changed cells and validation badges. | Inspect a target cell to see its derivation. |
| Comment drawer | Conversation scoped to the selected rule, not a generic chatbot. | Enter correction; receive proposed patch plus plain-language explanation. |
| Bottom tray | Issues, data-quality summary and version diff. | Filter blockers; jump to the affected target field. |

## 2.5 UI quality principles

Lead with data, not chat: the tables and rule lineage remain the visual centre of gravity.

Make status instantly legible: Proposed, Changed, Accepted, Warning and Blocked use stable colour, icon and text labels.

Show the consequence of every suggestion: preview before/after values and row-count changes before acceptance.

Keep the demo responsive: profile a sample immediately, virtualize tables and avoid full-file reruns until final validation.

Prefer progressive disclosure: simple rules read as ‘Revenue → total_revenue’; advanced details open in a side panel.

# 3. Product requirements

## 3.1 Functional requirements

| ID | CAPABILITY | REQUIREMENT | PRIORITY |
| --- | --- | --- | --- |
| FR-01 | Target schema | Load a preconfigured target table containing field name, display name, type, required flag, description, synonyms, validation rules and target grain. | Must |
| FR-02 | Source upload | Accept one UTF-8 CSV; allow delimiter and encoding override after parse failure. | Must |
| FR-03 | Profiling | Infer types; calculate null ratio, unique count and representative values; flag sensitive-looking fields. | Must |
| FR-04 | Initial mapping | Propose one bounded transformation rule per target field with confidence, rationale and lineage. | Must |
| FR-05 | Visual review | Render source, mapping and target preview together; selecting any element cross-highlights the lineage path. | Must |
| FR-06 | Natural-language revision | Convert a field-scoped comment into a validated JSON patch and show the proposed change before acceptance. | Must |
| FR-07 | Manual rule editor | Allow a user to choose source fields and permitted operations when AI output is unsuitable. | Must |
| FR-08 | Preview | Execute the working definition on a bounded sample and highlight changed values, errors and row-count impact. | Must |
| FR-09 | Validation | Check schema, types, required values, ranges, allowed values, uniqueness and grain expectations. | Must |
| FR-10 | Versioning | Create an immutable working revision after every accepted patch and retain actor, timestamp and comment. | Must |
| FR-11 | Publish | Persist the approved transformation JSON and generate readable Pandas code plus standardized CSV. | Must |
| FR-12 | Rerun | Apply a published definition to a structurally compatible CSV without invoking the LLM. | Should |
| FR-13 | Excel input | Read the first named worksheet from XLSX with the same downstream flow. | Stretch |

## 3.2 Supported transformation vocabulary

| OPERATOR | PURPOSE | EXAMPLE |
| --- | --- | --- |
| direct | Copy a source field | customer_no → customer_id |
| constant / default | Use a literal or fallback | currency = ‘SGD’ |
| cast | Convert type safely | ‘2026-06-30’ → date |
| string | trim, upper/lower, substring, replace, concatenate | trim(company_name) |
| numeric clean | Remove separators, symbols or parentheses | ‘(1,240)’ → -1240 |
| date parse | Parse known formats | 31/12/2025 → 2025-12-31 |
| coalesce | Use first non-null input | reported_ccy else ‘SGD’ |
| conditional / lookup | Bounded CASE or dictionary mapping | ‘A’ → ‘Audited’ |
| arithmetic | Add, subtract, multiply, divide | current_assets - current_liabilities |
| aggregate | SUM, COUNT, MIN, MAX or AVG over declared group keys | SUM(revenue) by customer/date |
| filter | Keep rows meeting a typed predicate | statement_type = ‘Annual’ |

|  | Scope boundary No joins, arbitrary Python, arbitrary SQL, nested loops, external calls or free-form expressions are valid transformation operations in the MVP. |
| --- | --- |

## 3.3 Business and validation rules

A published definition must produce all required target fields and pass JSON Schema validation.

Every mapped target field must identify its source fields or explicitly declare a constant/default.

An aggregation must declare group keys matching the target grain; the UI must show the expected row-count change.

A blocking type-conversion error, duplicate target-grain key or missing required value prevents publish.

Warnings (for example low confidence or high null ratio) require acknowledgement but do not necessarily block publish.

Accepted user edits override later AI proposals unless the user explicitly unlocks the rule.

## 3.4 Non-functional requirements

| AREA | MVP EXPECTATION |
| --- | --- |
| Performance | Profile a 50 MB CSV in under 10 seconds on a developer laptop; refresh a 200-row preview within 3 seconds after a valid patch. |
| Reliability | A failed LLM call leaves the current working definition intact and permits manual editing. |
| Security | Treat uploads as confidential; use temporary storage; never execute generated code; allow masked samples in the LLM request. |
| Explainability | Expose field-level source lineage, operation, confidence, rationale and validation outcomes. |
| Accessibility | Keyboard-reachable actions, visible focus, labelled icons and status conveyed by text as well as colour. |
| Compatibility | Modern Chromium browser; Python 3.12; deterministic dependency lock for the demo. |

## 3.5 Acceptance criteria

| ID | GIVEN / WHEN / THEN |
| --- | --- |
| AC-01 | Given a valid source CSV and target schema, when proposal completes, then each target field shows a proposed/empty state, confidence and explanation. |
| AC-02 | Given a user comment on total_revenue, when the assistant proposes group-by sum, then the UI shows the JSON diff and sample row-count change before acceptance. |
| AC-03 | Given an invalid or unsupported operation, when a patch is returned, then it is rejected by the validator and is never executed. |
| AC-04 | Given a valid accepted patch, when preview runs, then changed target cells and validation differences are highlighted. |
| AC-05 | Given blocking validation errors, when the user selects Publish, then publishing is prevented and the UI navigates to the affected field. |
| AC-06 | Given a published definition, when the same input is rerun, then output is produced without an LLM call. |
| AC-07 | Given a target preview cell, when selected, then its source field(s) and transformation chain are visible. |

# 4. Transformation definition

## 4.1 Design goals

The persisted JSON is the system of record. It must be readable by humans, validated by JSON Schema, versioned, independent of the LLM provider and simple to compile into Pandas. The generated Python is a derived artifact, not the authoritative definition.

| PROPERTY | DESIGN CHOICE |
| --- | --- |
| Declarative | Rules describe what to derive, using a small operator vocabulary. |
| Deterministic | No timestamps, random values, network calls or model calls during execution. |
| Traceable | Each target field carries source references, status and review metadata. |
| Versionable | Stable IDs and ordered transformations make diffs meaningful. |
| Portable | The same definition can later compile to SQL or Spark without changing its business meaning. |

## 4.2 Illustrative persisted definition

{ "schema_version": "1.0", "definition_id": "corp-financial-standard-v1", "name": "Acme FY2025 to Bank Financial Table", "source": { "format": "csv", "encoding": "utf-8", "grain": [ "CIF", "Report_Date", "Line_Item" ] }, "target": { "schema_id": "bank-financial-table-v1", "grain": [ "customer_id", "reporting_date" ] }, "steps": [ { "id": "s1", "target": "customer_id", "op": "string", "function": "trim", "inputs": [ { "column": "CIF" } ], "review": { "status": "accepted", "comment": "Remove surrounding spaces" } }, { "id": "s2", "target": "reporting_date", "op": "date_parse", "inputs": [ { "column": "Report_Date" } ], "params": { "format": "%d/%m/%Y" }, "review": { "status": "accepted" } }, { "id": "s3", "target": "total_revenue", "op": "aggregate", "function": "sum", "inputs": [ { "column": "Amount" } ], "where": { "column": "Line_Item", "operator": "eq", "value": "Revenue" }, "group_by": [ "customer_id", "reporting_date" ], "review": { "status": "accepted", "comment": "Sum revenue rows at target grain" } } ], "validations": [ { "rule": "required", "column": "customer_id", "severity": "error" }, { "rule": "unique_key", "columns": [ "customer_id", "reporting_date" ], "severity": "error" }, { "rule": "min", "column": "total_revenue", "value": 0, "severity": "warning" } ], "publication": { "version": 1, "approved_by": "demo.user", "status": "published" } }

## 4.3 JSON-to-Pandas compilation

| JSON NODE | PANDAS IMPLEMENTATION |
| --- | --- |
| direct | df[target] = df[source] |
| string / trim | df[target] = df[source].astype('string').str.strip() |
| numeric_clean | Normalize symbols and separators, then pandas.to_numeric(errors='coerce'). |
| date_parse | pandas.to_datetime(source, format=declared_format, errors='coerce'). |
| conditional / lookup | Series.map or numpy.select from typed conditions. |
| arithmetic | Apply only allow-listed binary operators to resolved Series. |
| filter | Build a boolean mask from typed comparator nodes. |
| aggregate | Filter if required, groupby(declared_keys, dropna=False), apply allow-listed aggregate and merge derived measures by keys. |

|  | Compiler invariant The compiler never evaluates strings with eval/exec. Every operation dispatches through an allow-listed Python function with typed parameters. |
| --- | --- |

## 4.4 Published artifact bundle

| ARTIFACT | ROLE |
| --- | --- |
| transformation.json | Authoritative, versioned definition used for reruns and audits. |
| generated_pandas.py | Readable derived implementation for transparency and portability. |
| standardized.csv | Output of the current approved run. |
| validation_report.json | Rule results, counts, sample failures and definition version. |
| lineage.json | Optional compact source-to-target lineage for downstream display. |

# 5. High-level system design

## 5.1 Architecture

Figure 2. Deliberately thin architecture for a credible hackathon prototype.

## 5.2 Technology choices

| LAYER | CHOICE | RATIONALE |
| --- | --- | --- |
| Frontend | React + TypeScript + Ant Design | Fast delivery of polished tables, drawers, stepper, badges and forms; familiar enterprise visual language. |
| State / data | TanStack Query + lightweight local state | Server state, optimistic preview refresh and clear request lifecycle without a heavy framework. |
| Backend | Python 3.12 + FastAPI + Pydantic | Native schema validation, async endpoints and direct reuse of Pandas models. |
| Transformation | Pandas | Transparent, deterministic and sufficient for hackathon-size single-table files. |
| Persistence | SQLite + local workspace directories | Zero operational setup; stores sessions and metadata while files remain simple artifacts. |
| Agent | One LLM endpoint behind a provider adapter | Keeps the prompt/response contract stable and avoids an orchestration framework. |
| Validation | Pydantic/JSON Schema + custom data rules | One constrained definition contract before any data execution. |

## 5.3 Component responsibilities

| COMPONENT | RESPONSIBILITY | OUT OF SCOPE |
| --- | --- | --- |
| React workbench | Upload, source/target grids, mapping cards, field-scoped comments, diffs, validations and publish. | Data transformation logic. |
| Session API | Create session, coordinate endpoints, return UI view models and record audit events. | Long-running workflow engine. |
| Profiler | Read sample/chunks; infer types and descriptive statistics; detect likely identifiers and sensitive fields. | Full statistical data-quality platform. |
| Prompt builder | Construct minimal model context from target semantics, source profile, masked samples, current rule and comment. | General-purpose retrieval system. |
| LLM adapter | Request initial definition or RFC 6902-style patch; enforce structured response. | Autonomous tool planning. |
| Spec validator | Validate JSON shape, references, allowed operations, dependencies and target coverage. | Execute rules. |
| Pandas compiler | Convert validated rule nodes into a fixed execution plan; run sample or full file. | Execute arbitrary code. |
| Data validator | Apply target business rules and produce structured issues. | Credit-risk scoring. |
| Artifact publisher | Freeze version and emit definition, script, output, report and lineage. | Enterprise document management. |

## 5.4 Logical data model

| ENTITY | KEY FIELDS |
| --- | --- |
| TargetSchema | id, name, grain, fields[], validations[], version |
| MappingSession | id, target_schema_id, source_file_id, status, current_revision, created_by |
| SourceProfile | columns[], inferred_types, null_ratio, unique_count, masked_samples, row_count |
| TransformationDefinition | definition_id, schema_version, source, target, steps[], validations[], publication |
| Revision | session_id, revision_no, base_hash, patch, actor, comment, timestamp |
| PreviewRun | session_id, revision_no, sample_ref, output_ref, metrics, issues[] |
| PublishedBundle | definition_id, version, artifact refs, approval, checksum |

## 5.5 API surface

| METHOD | ENDPOINT | PURPOSE |
| --- | --- | --- |
| POST | /api/sessions | Create mapping session against a target schema. |
| POST | /api/sessions/{id}/source | Upload CSV and return source profile. |
| POST | /api/sessions/{id}/proposal | Request initial mapping proposal. |
| POST | /api/sessions/{id}/revisions | Submit field-scoped comment; return proposed patch and explanation. |
| POST | /api/sessions/{id}/revisions/{n}/accept | Accept patch, create immutable revision and refresh preview. |
| POST | /api/sessions/{id}/preview | Run validated working definition on bounded sample. |
| POST | /api/sessions/{id}/validate | Run complete schema and data validation. |
| POST | /api/sessions/{id}/publish | Freeze definition and generate artifact bundle. |
| POST | /api/definitions/{id}/run | Apply published definition to a compatible CSV without LLM. |
| GET | /api/jobs/{id}/artifacts | List or download generated artifacts. |

## 5.6 Agent interaction design

The assistant is invoked for only two commands: propose_initial_definition and propose_revision_patch. It receives a compact context and must return structured JSON. The backend, never the model, decides whether the response is valid and executable.

| MODEL INPUT | MODEL OUTPUT |
| --- | --- |
| Target field definitions, types, synonyms, rules and grain | Initial transformation definition or JSON patch |
| Source headers, inferred types, statistics and masked sample values | Field confidence and concise rationale |
| Current validated definition and locked rules | Explicit assumptions or unresolved fields |
| Selected field, user comment and prior revision diff | No prose outside the structured response envelope |

## 5.7 Revision sequence

| # | ACTOR | ACTION |
| --- | --- | --- |
| 1 | Frontend | POST comment with selected target field and base revision hash. |
| 2 | Backend | Load source profile, target metadata and current rule; mask sample values. |
| 3 | LLM | Return a constrained patch, explanation, confidence and assumptions. |
| 4 | Backend | Validate patch syntax, references and allowed operations; reject unsafe output. |
| 5 | Runtime | Apply patch to a copy, compile to Pandas and execute against the sample. |
| 6 | Frontend | Show rule diff, preview diff, validation delta and row-count impact. |
| 7 | User | Accept to create a new revision or reject without changing current state. |

## 5.8 Security, privacy and controls

Send only required columns and masked representative values to the LLM; do not send the full customer file.

Detect and mask likely names, account identifiers, registration numbers and contact details before model invocation.

Store upload and preview files in a session-scoped directory; expose a cleanup action and apply a short demo retention period.

Validate filenames, MIME/type expectations, encoding, row and size limits; use generated internal filenames.

Never invoke eval, exec, shell or network calls from transformation content.

Log model request metadata and hashes, not raw confidential data; keep user comments and accepted diffs for auditability.

Display that AI produces mapping suggestions and that a bank user approved the final definition.

## 5.9 Deployment view

For the hackathon, run the React static bundle and FastAPI service in one Docker Compose project. Mount one local workspace volume for session files and SQLite. Configure the LLM endpoint through environment variables. A fixture adapter returns prerecorded structured proposals when the external model is unavailable, preserving the end-to-end demo while clearly labelling fixture mode.

# 6. Delivery and demo

## 6.1 Recommended build slices

| SLICE | BACKEND | FRONTEND | DONE WHEN |
| --- | --- | --- | --- |
| 1. Deterministic core | JSON models, compiler, preview and validation fixtures. | Static three-pane workbench using fixture data. | A hand-written definition renders a correct target preview. |
| 2. Upload + profile | CSV ingestion, sampling, profile model and session store. | Upload stepper, source grid and profile popovers. | A demo customer CSV opens in the workbench. |
| 3. AI proposal | Prompt builder, provider adapter and structured-output validation. | Loading state, mapping cards, confidence and rationale. | Initial rules populate from a live or fixture model. |
| 4. Review loop | Patch validation, dry-run, diff and revision persistence. | Field comments, before/after preview, accept/reject and lock. | One natural-language correction visibly changes results. |
| 5. Publish | Full run, artifacts and download endpoint. | Validation tray, publish gate and download panel. | JSON, Pandas and standardized CSV download successfully. |
| 6. Polish | Seed data, robust errors and fixture fallback. | Responsive states, keyboard focus, tooltips and demo reset. | The scripted demo runs three times without intervention. |

## 6.2 48-hour hackathon plan

| WINDOW | FOCUS | OUTPUT |
| --- | --- | --- |
| Hours 0-4 | Freeze target schema, demo CSV, JSON DSL and golden expected output. | Shared fixtures and API contract. |
| Hours 4-14 | Build compiler, validator, profiler and FastAPI endpoints; create static workbench shell. | Deterministic vertical slice. |
| Hours 14-26 | Connect upload/profile/proposal; implement table virtualization and mapping states. | Initial AI-assisted mapping flow. |
| Hours 26-36 | Implement comments, patch validation, preview diff and acceptance revisions. | Signature interactive moment. |
| Hours 36-42 | Publish bundle, validation panel, rerun and fixture fallback. | Complete end-to-end journey. |
| Hours 42-48 | Visual polish, rehearse, capture backup video/screens and fix only blockers. | Stable five-minute demo. |

## 6.3 Five-minute demo script

Set the context (30 sec): a corporate customer submits a table that does not match the bank's financial-data standard.

Upload and profile (30 sec): show inferred types, sample values and the target grain.

Generate (45 sec): reveal high-confidence direct mappings plus one intentionally wrong revenue mapping.

Correct (90 sec): annotate total_revenue with ‘sum Revenue line items by customer and reporting date’; show the proposed JSON and preview diff.

Inspect trust (45 sec): select a target cell to show lineage, accepted rule and validation result.

Publish (45 sec): download the JSON, generated Pandas script and standardized CSV.

Close the loop (15 sec): rerun the published definition with no LLM call and position the standardized result as input to downstream lending analysis.

## 6.4 Key risks and mitigations

| RISK | IMPACT | MITIGATION |
| --- | --- | --- |
| LLM returns invalid or inconsistent rules | Broken demo or incorrect preview | Structured output, schema validation, one repair attempt, manual editor and fixture fallback. |
| Aggregation semantics are ambiguous | Incorrect grain or double counting | Declare source/target grain, show row-count impact and require user acceptance. |
| UI scope consumes build time | Backend path remains incomplete | Build a static fixture-based shell first, then wire each vertical slice. |
| Sensitive financial data reaches model | Privacy concern | Curated synthetic demo data, field masking and samples only. |
| Generated Pandas diverges from preview | Loss of trust | Generate both from the same compiled execution plan and verify against golden fixtures. |
| Target schema is under-specified | Weak semantic matching | Preload rich field definitions, examples, synonyms, grain and validation rules. |

## 6.5 Demo dataset recommendation

Use a synthetic corporate income-statement extract with 20-50 rows and deliberate irregularities: CIF whitespace, DD/MM/YYYY dates, currency symbols, negative values in parentheses, duplicated revenue line items, one unknown line item and one missing currency. The bank target should be one row per customer and reporting date with fields such as customer_id, reporting_date, currency, total_revenue, operating_expense and net_profit.

## 6.6 Post-hackathon roadmap

| PHASE | CAPABILITY |
| --- | --- |
| MVP hardening | XLSX sheets, durable object storage, SSO/RBAC, antivirus scanning, background jobs, observability and automated retention. |
| Reuse | Approved mapping library, customer/template matching and drift detection for recurring submissions. |
| Broader transformations | Controlled multi-file joins, lookup tables, reusable calculation blocks and larger-file engines such as DuckDB. |
| Document intake | PDF/Excel statement extraction with page/cell provenance and confidence. |
| Lending workflow | Financial spreading, ratios, covenant checks and credit-workflow integration behind separate governed services. |
| Governance | Four-eyes approval, policy versioning, model evaluation, data residency controls and production audit evidence. |

## 6.7 Final product decisions

Target is a bank-standard table, not Tableau.

One source table only; joins are deferred.

The persisted JSON definition is authoritative; Pandas code is generated from it.

The LLM proposes mappings and revisions but never transforms data directly.

The React experience receives most prototype investment; the Python backend stays thin and deterministic.

The prototype prepares reliable financial data for loan decisioning but does not make a credit decision.

|  | Recommended prototype name Financial Data Standardization Workbench (FDSW). A demo-friendly alternative is ‘Financial Mapping Copilot’. |
| --- | --- |

FROM CUSTOMER FORMAT
TO BANK-READY DATA

Visual review  •  Controlled AI  •  Deterministic execution

Hackathon prototype / MVP